# Project Planning Phase

Project Planning Template(ProductBacklog,SprintPlanning, Stories, Story points)

Date Team ID

Project Name Maximum Marks

3 December 2025

SHOPEZ : E-commerce Application 5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprin | Functional | User | User Story / Task | Stor | Priori | Team |
| --- | --- | --- | --- | --- | --- | --- |
| t | Requirement | Story |  | y | ty | Mem |
|  | (Epic) | Number |  | Poin |  | bers |
|  |  |  |  | ts |  |  |

Sprin t-1

Sprin t-2

Authenticati on

Product Browsing

USN-1

USN-2

USN-3

As a customer/admin/seller, I can	3

register and log in securely.

As a user, I can reset my	2

password securely.

As a customer, I can browse, search,	3

and filter products.

High

Mediu m

High

Cart & Checkout

USN-4

As a customer, I can add items to my cart and place an order.

3	High

Sprin t-3

Sprin t-4

Seller Application

Admin Management

Order Managemen t

Order History & Review

USN-5

USN-6

USN-7

USN-8

As a user, I can apply to become a seller.

As an admin, I can approve or reject seller applications.

As a seller, I can manage and update order status.

As a customer, I can view order history and leave reviews.

2	Mediu m

3	High

3	High

2	Mediu m

Project Tracker, Velocity & Burndown Chart

|  | Story Points | ion | Start Date | Date (Planned) | (as |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 23 Nov 2025 | 20 |
| Sprint-2 | 20 | 6 | 3 May | 29 Nov 2025 | 20 |
|  |  | Days | 2025 |  |  |

Sprint	Total

Durat

Sprint

Sprint End

Story Points Completed on Planned End Date)

Sprint Release Date (Actual)

28 Nov 2025

4 Dec 2025

| Sprint-3 | 20 | 6 | 5 May | 5 Dec 2025 | 20 | 10 Dec 2025 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Days | 2025 |  |  |  |

Sprint-4

20	6

Days

7 May

2025

11 Dec 2025	20

16 Dec 2025